## Slide 1
PCB Rev 1 (ordered 5x)
PCB Rev 1 Received and Tested
PCB Rev 2 (ordered x200)
April 20
April 26
April 27
May 2
Snake/Pong
done
Mario Done
Full OS Done
May 8
Ship to Industrial
Designer
Packet Design
Done
150x
Packets
Printed
May 12
150x
Boxes
Received
Final
Design
Received
Print Starts
150x
Prints Done
PCB Rev 2
Received and Tested
Ship to Box
People
Begin Tutorial
Detailed Photoshoot
All Parts
Ordered
150x
Parts Received
150x Full Kits
Assembled
May 16
Do Tutorial
Board Guide
Tutorial Board Ordered (200x)
Testing/Bug
Fixes/Polished
Make tester
Breadboard (test all ESPs, Displays, Btns)
CROQUEST